**SPC Minutes of Joint Working Group with UP Power Networks and Rangeford 28th June 2024**

1. Previous minutes: Agreed

 2. Working hours & disturbance: Enforcement; noise; resolution of complaints: No new complaints. No update on previous enforcement issue. Rangeford have 3 footings to excavate and don’t expect late working

3. Programme: Road closures:

·         Lime Kiln: now reopened. UKPN: traffic lights and night closures pending approval from 9pm 20th September to 30th November

·         Babraham Road: UKPN: Traffic lights ongoing until 27th August

·         Haverhill Road:

o   Rangeford/Bennett: 8th July to 22nd July: New access road, road widening & street lights. Also cabling by UKPN. Also cabling by Openreach?? Will require night working

o   Openreach: TTRO served for 12th to 14th August. SPC have objected and await to hear from Streetworks. SPC Clerk chasing

o   UKPN: closure pending approval from 27th August to 15th October

·         Hinton Way: Eclipse Networks: Traffic lights: 1st to 6th July. Openreach: traffic lights 4th to 8th July

·         Church St/London Road: reopens today

·         Gog Magog Way: (impacted by Haverhill Road and Hinton Way)

4. Condition of roads and repairs: Street Works : Nothing further

5. Speed limit: temporary 30mph limit in force along Haverhill Road to A1307. No update on SPC applications

6. Repair of footpath: west side will be renewed. East side is not a proper footpath and will be reinstated to former condition. Awaiting advice from Cllr Milnes re Rights of Way Officer

 7. NMU path: no update

 8. Development of countryside park: Magog Trust: no update

 9. CCTV: No issues

10. Liaison with Neighbours and communication: /Newsletter / Website /Facebook: Rangeford’s June newsletter will include an update on Haverhill road closures. Rangeford will speak to the houses most affected by the road works

11. AOB: UKPN are liaising with farmers to accommodate access to fields

12. DNM: Friday 26th July